SER 518-Team 13 Meeting Minutes

|  |  |
| --- | --- |
| Location: | ASU Polytechnic Conference Room |
| Date: | February 17th, 2017 |
| Time: | 11:00 am – 12:00 pm |
| Attendees: | 1. Tim Lindquist 2. Sweta Singhal 3. Arpit Jaiswal 4. Mihir Bhatt 5. Gowtham Nayak 6. Senthamil Sindhu |

# Agenda items

1. Demo to sponsor and client.
2. Need to discuss issues with current code.

# Decisions

1. There wont be any meeting in 3rd March as the room is not available.
2. Xcode github issue: Need to resolve - Delete file and then add again.
3. Interactive image – Need to discuss with Julie in next meeting about the priority of the image.
4. Need to inform Julie that the iOS app is being developed from scratch in SWIFT.
5. Need to discuss the app guide which Julie send since it has inconsistency with early requirements.
6. The meeting on 17th March will be in 330Y.
7. Save the most recent version of data by saving the json file from server. No need to use core data anymore.

|  |  |  |  |
| --- | --- | --- | --- |
| Action items | Owner(s) | Deadline | Status |
| 1. Write iOS app as much possible before next demo. Figure out about interactive image and Gallery. | Sweta, Arpit. | March 17th | In progress |
| 1. Complete UI . | Sindhu, Gowtham | March 17th | In progress |
| 1. Convert into dynamic app. | Mihir | March 17th | In progress |