SER 517-Team 13 Meeting Minutes

|  |  |
| --- | --- |
| Location: | ASU Polytechnic Conference Room |
| Date: | April 14, 2017 |
| Time: | 11:00 pm – 12:00 pm |
| Attendees: | 1. Tim Lindquist 2. Julie Russ 3. Arpit Jaiswal 4. Mihir Bhatt 5. Sweta Singhal 6. Gowtham Nayak 7. Senthamil Sindhu |

# Agenda items

1. Demo to Sponsor and Dr. Lindquist for final version of app

# Decisions

# We will need to buy a domain so that after the app launch if in case the server URL changes, we won’t need to re-launch the app.

# Gave demo to customer.

# Discussed settings button for Android and iOS. Pro and cons of having and not having them.

1. Customer suggested few design changes.
2. Requested for higher resolution logo.

|  |  |  |  |
| --- | --- | --- | --- |
| Action items | Owner(s) | Deadline | Status |
| Java Swing - Work on ordering of items | Gowtham, Sindhu | April 18 | Done |
| iOS – Remove white space from Lucy | Sweta, Arpit | April 18 | Done |
| Android – Work on back button | Mihir | April 18 | Done |